# Month-End Close Calendar Setup

# 1. Introduction

Month-end close is a structured and time-bound process in ERP systems (SAP, Oracle, PeopleSoft, etc.) to ensure accurate and timely financial reporting. A Close Calendar defines all required accounting activities, their timelines, dependencies, ownership, and monitoring workflows.

# 2. Chronological Steps for Close Calendar Setup

## Step 1: Define Close Objectives & Timeline

## Determine Close Cycle Duration:

## Establish the duration for the monthly close (e.g., Day 0 to Day +5).

## For quarterly close, set the timeline to Day +10.

## Align with Reporting Deadlines:

## Coordinate with corporate reporting deadlines to ensure compliance with statutory requirements and audit timelines.

## Identify Key Stakeholders:

## Engage stakeholders from various departments, including:

## Finance (Accounts Payable, Accounts Receivable, Payroll, General Ledger, Treasury)

## Operations

## IT Support

## Step 2: Identify Close Activities (Functional Streams)

## Accounts Payable (AP):

## Post vendor invoices by Day -1.

## Clear open items by Day +1.

## Run AP accruals to ensure accurate expense recognition.

## Accounts Receivable (AR):

## Post invoices by Day -1.

## Apply cash receipts by Day +1.

## Run AR provisions to account for potential bad debts.

## Bank & Treasury:

## Conduct daily bank reconciliations until Day 0.

## Clear suspense entries by Day +2 to maintain accurate cash flow records.

## Payroll:

## Post payroll journal entries (JEs) by Day 0.

## Accrue unpaid payroll expenses to reflect liabilities accurately.

## General Ledger (GL):

## Interface sub-ledgers to ensure all transactions are captured.

## Pass manual journal entries by Day +2.

## Perform intercompany eliminations to avoid double counting.

## Fixed Assets (FA):

## Run depreciation calculations by Day +1.

## Record any additions or disposals of fixed assets.

## Consolidation & Reporting:

## Conduct currency translation by Day +3.

## Perform consolidation of financial statements by Day +4.

## Finalize reporting by Day +5 to meet deadlines.

## Step 3: Define Task Dependencies (Orchestration)
Identify dependencies among tasks to ensure a smooth workflow. For example:

  - AP close on Day 0 feeds into GL accruals on Day +1.

  - Payroll posting on Day 0 is required before consolidation on Day +4.

  - Bank reconciliation on Day +2 is necessary before final GL validation on Day +3.

## Step 4: Configure ERP Close Calendar

## SAP:

## Utilize the Financial Closing Cockpit (FCLM).

## Create task list templates for various functions.

## Assign owners to each task and schedule jobs accordingly.

## Oracle:

## Use the Close Manager in FCCS/ARCS.

## Define checklists for each functional area.

## Assign escalation rules for task completion.

## PeopleSoft:

## Access the Close Calendar feature.

## Build task sequences to streamline the process.

## Upload pre-defined templates for consistency.

## Step 5: Upload & Publish Calendar

- Import Templates:

  - Import Excel or CSV templates into the ERP close manager.

- Assign Ownership:

  - Designate process owners for each task to ensure accountability.

- Publish Close Calendar:

  - Publish the close calendar three days before the close period for review and alignment among stakeholders.

Step 6: Governance & Monitoring Model

- Daily Standups:

  - Conduct daily standup meetings during the close period to discuss progress.

- Monitor Task Completion:

  - Track the percentage of tasks completed and identify any bottlenecks.

  - Ensure compliance with Service Level Agreements (SLAs).

- Escalation Protocol:

  - If delays exceed four hours, notify Process Lead.

  - If delays exceed twelve hours, escalate to the Controller or CFO.

Step 7: Post-Close Review

- Conduct Review Meeting:

  - Schedule a review meeting on Day +7 to discuss the close process.

- Capture Delays and Errors:

  - Document any delays, errors, or manual interventions encountered during the close.

- Update Templates:

  - Revise templates for the next cycle based on feedback and experiences.

  - Identify opportunities for automation to enhance efficiency.

Workflow Governance Model (Example)

- Process Owner:

  - Responsible for executing tasks and updating their status.

- Close Coordinator:

  - Monitors task completion across different functions.

- Controller/CFO:

  - Reviews progress and approve the release of financial reports

Governance Tools:
 ERP Dashboards:

  - Utilize dashboards in SAP Fiori, Oracle FCCS, or PeopleSoft for real-time monitoring.

- Daily MIS Reports:

  - Generate daily Management Information System (MIS) reports on task completion percentages.

- Exception Logs & Auto-Escalations:

  - Maintain logs for exceptions and automate escalation processes for timely resolution.

Governance Controls:

- Segregation of Duties:

  - Ensure that no single individual has control over all aspects of any critical transaction.

- Dual Approvals:

  - Implement dual approvals for high-value entries to mitigate risks.

- Audit Trail:

  - Maintain an audit trail for every close task to ensure accountability and traceability.